## Slide 1: Capital Budgeting
This lecture flows well with Managerial Economics, Mark Hirschey, 12th edition, chapter 17.

## Slide 2: Chapter 17 OVERVIEW
Capital Budgeting Process
Steps in Capital Budgeting
Cash Flow Estimation Example
Capital Budgeting Decision Rules
Project Selection
Cost of Capital
Optimal Capital Budget

## Slide 3: Capital Budgeting Process
What Is Capital Budgeting?
  Planning expenditures that generate cash flows expected to stretch beyond one year.
Project Classification Types
  Replacement projects are expenditures necessary to replace worn-out or damaged equipment.
  Cost reduction projects include expenditures to replace serviceable but obsolete equipment.
  Safety and environmental projects are mandatory investments that may not produce revenues.
  Expansion projects increase the availability of existing products and services

## Slide 4: Steps in Capital Budgeting
Sequence of Project Valuation
  Project cost must be determined.
  Management must estimate expected cash flows.
  Risk of projected cash flows must be estimated.
  An appropriate discount rate must be determined.
  Expected cash flows must be converted to present values.
  Present-value of expected cash inflows must be compared with required outlays.
Cash Flow Estimation
  Cash inflows and outflows must be estimated within a consistent and unbiased framework.

## Slide 5: Capital Budgeting Decision Rules
Net Present-value Analysis
  If NPV > 0, the project should be accepted.
  If NPV < 0, the project should be rejected.
Profitability Index or Benefit/cost Ratio Analysis
  PI > 1 indicates a desirable investment.
  PI < 1 indicates an undesirable investment.
Internal Rate of Return Analysis
  Accept when IRR > k; reject when IRR < k.
Payback Period Analysis

## Slide 6: Project Selection
Decision Rule Conflict Problem
  NPV analysis has large project bias.
  With scarce capital, PI method can lead to a better project mix.
  IRR can overstate attractiveness if you can’t reinvest excess cash flows at the IRR.
Ranking Reversal Problem
  Ranking reversal occurs when a switch in project standing follows an increase in the relevant discount rate.
Crossover discount rate is the interest factor that equates NPV for two or more projects

## Slide 8: Making the Correct Investment Decision
NPV ranking results in a value-maximizing selection of projects.
  Requires ready access to investment capital.
PI approach allocates scarce resources to projects with the greatest relative effect on value.
  PI method is preferred when capital is scarce.

## Slide 9: Cost of Capital
Component Cost of Debt Financing
  After-tax cost of debt, kd = (Interest Rate) × (1.0 - Tax Rate).
Component Cost of Equity Financing
  Cost of equity is a risk-free rate, RF, plus a risk premium, RP: ke = RF + RP.
Weighted Average Cost of Capital
  WACC is the marginal cost of a composite dollar of debt and equity financing.

## Slide 11: Optimal Capital Budget
Investment Opportunity Schedule
  IOS shows the pattern of returns (IRR) for all potential investment projects.
  Marginal cost of capital is the extra financing cost necessary to fund an additional investment project.
  Optimality requires setting IRR = MCC.
Post-audit
  Careful examination of actual and predicted results.
  Detailed reconciliation of any differences.